**SECTION 00 31 13**

**PRELIMINARY SCHEDULES**

1. **GENERAL**
	1. PROJECT SCHEDULE
		1. This Document with its referenced attachments is part of the Procurement and Contracting Requirements for Project. They provide Owner's information for Bidders' convenience and are intended to supplement rather than serve in lieu of Bidders' own investigations. They are made available for Bidders' convenience and information, but do not affect Contract Time requirements. This Document and its attachments are not part of the Contract Documents.
		2. Available Project information includes the following:
			1. Project Schedule
		3. Important Milestone Dates:
			1. Mobilization and Start Construction: August 21, 2023
			2. All Submittals Received by August 28, 2023
			3. Substantial Completion: December 1, 2023
			4. Final Completion: January 12, 2024
		4. Contractor to include the above important milestone dates in the preliminary project schedule submitted with the proposal at bid date.

### **PRODUCTS**

* 1. NOT USED

### **EXECUTION**

* 1. NOT USED

**END OF SECTION**